## Slide 1
Enterprise Transformation Circle
FIDA
FIDA implementation project
Leadership Team
THE VIEWS EXPRESSED ARE THOSE OF THE AUTHOR AND DO NOT NECESSARILY REFLECT THOSE OF GENERALI
Fabio Turel, IT Strategy – Generali Switzerland

## Slide 2: FIDA project – setting the ambition
Approach | Minimal Compliance Defensive | Compliance + Operational Efficiency Opportunistic | Leveraging New Opportunities Innovative
Goal | Avoid penalties, do the minimum required | Use FIDA to modernize systems, reduce silos, and improve data handling | Leverage FIDA to create new services and revenue streams
Actions | Build basic APIs and dashboards to meet legal obligations Restrict data sharing to reactive, permissioned requests Focus on internal compliance and risk mitigation Avoid acting as a data user to limit exposure | Reuse FIDA APIs internally for product development, CRM, and analytics Use dashboards to improve consent and data governance UX Optimize fraud detection and claims/loan processing with better data integration | Offer comparative tools, robo-advisory, insurance dashboards, financial wellness apps Package analytics, green finance scoring, or risk assessments as B2B services Collaborate with fintechs/insurtechs in embedded finance ecosystems
Pros | Low upfront investment Reduced compliance risk | Streamlines operations and improves data quality Enhances internal digital transformation | Creates new value for customers Strengthens positioning in digital finance ecosystem Competitive edge vs. "sleeping giants"
Cons | No competitive advantage Missed opportunities for innovation or customer engagement | Still reactive, not exploiting market-shaping potential | Higher technical and regulatory investment Requires culture shift and stakeholder alignment

## Slide 3: Stakeholders & Leadership Triangle
Stakeholders | People Coordination | Requirements Analysis | Solution Design
Executive Sponsor (e.g. Chief Compliance Officer) | Provide mandate and authority to align teams | Define success criteria | Support architectural trade-offs only at high-stakes level (e.g., budget constraints)
 | Facilitate access to decision-makers |  | 
FIDA Program Manager | Coordinate and lead delivery teams across project phases | Validate stakeholder needs | Drive cross-departmental alignment among tech leads
 | Manage risk, budget, and timeline |  | 
Legal & Compliance Department | Advises on when coordination is needed with auditors or regulator | Interpret FIDA legal requirements | Validate gaps with existing internal policies and guidelines
 |  |  | Suggest constraints on design (e.g. data retention)
Data Protection Officer (DPO) |  | Ensure all data flows are GDPR-compliant | Support Privacy Impact Assessments
 |  | Define rules for consent, withdrawal, minimization | 
IT Architecture |  | Review of solution feasibility against existing landscape | Design secure APIs and data access interfaces
 |  | Avoid duplication of compliance and DORA efforts | Assist with target architecture decisions
Application Development Team(s) | Allocate development capacity | Functional refinement and exploration of edge cases | Build and test permission dashboards and API endpoints
Data Governance / Architecture |  | Map FIDA scope data categories to actual systems | Design traceability into data pipelines
 |  | Define quality metrics for shared data | Help define API payloads and standardisation options
Product Owners (Insurance, Investment, Pensions) |  | Map product-related data in scope | 
 |  | Identify impacted customer journeys | 
Customer Service & Support | Train customer-facing roles on FIDA rights and dashboards | Prepare customer service scripts and FAQs | Define escalation paths
Marketing & Communication | Inform customers of new data sharing options and benefits |  | Define opt-in and opt-out journeys for front-end UX
 |  |  | Translate FIDA rights into accessible customer narrative

## Slide 4: Leadership Team - size L
Role | Contribution
Program Manager | Overall coordination, delivery oversight
Business Product Owner | Business vision, customer requirements
Lead Architect | Technical target picture, integration
Data Protection Officer (DPO) | Consent logic, GDPR boundary setting
Security Officer | ICT risk, interface controls
Legal & Compliance Lead | Regulatory interpretation, liability
Data Governance Lead | Data categories, quality, metadata
Communication Lead | Dashboard UX, permission lifecycle

## Slide 5: Leadership Team - size M
Role | Contribution
Program Manager | Overall coordination, delivery oversight
Business Product Owner | Business vision, customer requirements Dashboard UX, permission lifecycle
Lead Architect | Technical target picture, integration Data categories, quality, metadata
Data Protection Officer (DPO) | Regulatory interpretation, liability Consent logic, GDPR boundary setting
Security Officer | ICT risk, interface controls

## Slide 6: Leadership Team - size S
Role | Contribution
Program Sponsor (ev. delegated to Program Manager) | Overall coordination, delivery oversight Business vision, customer requirements
Lead Architect | Technical target picture, integration ICT risk, interface controls Data categories, quality, metadata
Data Protection Officer (DPO) | Regulatory interpretation, liability Consent logic, GDPR boundary setting Dashboard UX, permission lifecycle